Build Prompt Library

RoadMate

AI Build-Tool Prompt Sequence (Lovable / Claude Code)

~80 scoped prompts sequenced across Phases 1–4

Version 1.0

Prepared July 2026

# Table of Contents

# 1. How to use this library

Each row below is one scoped prompt for an AI build tool (Lovable, Claude Code, or similar). Prompts are sequenced so each one produces a coherent, independently testable slice, referencing the schema and screens defined in the System Design Document and UI/UX Specification. Do not run a phase's prompts until the previous phase is in staging and its QA gate (see Test Plan, Section 1.3) has passed — later prompts assume earlier schema and auth patterns are already in place.

Numbering restarts within each phase for readability; treat each phase's block as its own sequence. Where a prompt says "screen", reference the matching screen ID from the UI/UX Specification (e.g. C3, W7, A9).

# 2. Phase 1 — Directory & Discovery (12 prompts)

| # | Prompt scope | Depends on |
| --- | --- | --- |
| 1 | Project scaffold: Next.js + TypeScript + Tailwind CSS + shadcn/ui, base layout, design tokens, folder structure | — |
| 2 | Supabase project setup: schema migration for shops, shop_photos, reviews, users, search_logs; enable RLS on all tables | 1 |
| 3 | RLS policies: public read on shops/reviews, owner-only write on reviews, service-role-only write on shops | 2 |
| 4 | Auth: Supabase Auth (phone OTP + email), light login modal, session/JWT handling in the Next.js app | 1, 2 |
| 5 | Screen C1 — Home / Location capture: geolocation permission flow + manual location search fallback | 1, 4 |
| 6 | Screen C2 — Issue selection grid, routing to results with location + issue as query state | 5 |
| 7 | Geo-ranked search Edge Function: distance calculation, open/closed evaluation from hours_json, blended ranking score | 2 |
| 8 | Screen C3 — Results (map + list): Google Maps embed, synced list/map selection, sort and Open-Now filter | 6, 7 |
| 9 | Screen C4 — Shop detail: hours, photos, proprietary fields (UPI, mobile mechanic, night service, languages), reviews list, Call/Navigate/WhatsApp actions | 2, 8 |
| 10 | Screen C5 — Write a review flow, tied to auth from prompt 4 | 4, 9 |
| 11 | Admin shell: Screen A1 login + role-gated route group; Screens A2/A3 listings table and add/edit form | 2, 4 |
| 12 | Admin: Screen A4 reviews moderation + Screen A5 analytics overview (search_logs aggregation) | 11 |

## 2.1 Supporting / non-screen prompts

| # | Prompt scope | Depends on |
| --- | --- | --- |
| 13 | Seed script: import initial Google Places data for launch categories in Calicut, map fields into the shops schema | 2 |
| 14 | Playwright E2E: core customer journey (location → issue → results → detail → contact action) | 1–10 |
| 15 | Playwright + axe-core: admin regression suite and accessibility scan on Phase 1 screens | 11, 12 |

# 3. Phase 2 — Marketplace Foundations (20 prompts)

| # | Prompt scope | Depends on |
| --- | --- | --- |
| 16 | Schema migration: workers, worker_services, bookings, notifications tables + RLS policies | 2 |
| 17 | Worker role added to users/auth; role-based route guarding for /worker and /admin | 4, 16 |
| 18 | Screens W1–W3 — Worker registration flow: identity, services & pricing, documents & base location | 16, 17 |
| 19 | Document upload to Supabase Storage with signed URLs; verification_status defaults to pending | 18 |
| 20 | Screen W4 — Verification pending state + Screen A6 Admin worker applications queue with document viewer | 19 |
| 21 | Admin worker approve/reject flow (updates verification_status, records rejection reason) | 20 |
| 22 | Screen W5 — Worker profile edit (services, pricing, photo) | 18 |
| 23 | Screen W6 — Availability toggle (online/offline + per-service pause) | 17, 22 |
| 24 | Screen C8 — Booking request flow from shop/worker detail (issue, location, notes, optional photo) | 9, 17 |
| 25 | Booking-matcher Edge Function: nearest-N eligible online workers, optimistic-lock accept logic | 16, 23 |
| 26 | Notification service integration (OneSignal/FCM): job_request, job_accepted, job_completed event types | 16 |
| 27 | Screen W7 — Incoming job request with 60-second accept/reject countdown | 25, 26 |
| 28 | Re-routing logic: auto re-route to next nearest 5 workers if no acceptance within SLA | 25 |
| 29 | Screen C9 — Searching-for-a-worker state with cancel option | 24, 25 |
| 30 | Screen C10 — Worker assigned view (photo, rating, vehicle, ETA, contact) | 27, 29 |
| 31 | Screen W8 — Active job (customer location, navigate, status transition buttons) | 27, 30 |
| 32 | Screens C11/C12 — My Jobs list + job detail with cancel-with-reason | 30, 31 |
| 33 | Screen A8 — Admin bookings live board (Kanban by status) | 25 |
| 34 | Screen W9 — Worker job history | 31 |
| 35 | Playwright E2E: booking → routing → accept/reject → cancellation flows across Customer and Worker apps | 24–34 |

# 4. Phase 3 — Live Operations (18 prompts)

| # | Prompt scope | Depends on |
| --- | --- | --- |
| 36 | Schema migration: payments, tracking_events tables + RLS; extend bookings with arrived/completed timestamps | 16 |
| 37 | Location-ping ingestion endpoint from the Worker app during an active job | 36 |
| 38 | Supabase Realtime subscription wiring for tracking_events on the Customer client | 37 |
| 39 | Screen C13 — Live tracking map with dynamic ETA calculation | 38 |
| 40 | Share-tracking-link feature (public, token-scoped read-only link for a trusted contact) | 39 |
| 41 | Screen W8 extension — Arrived / Completed action buttons wired to booking status transitions | 31, 36 |
| 42 | Razorpay order-creation integration for one-time job payment | 36, 41 |
| 43 | Screen C14 — Job completed / payment screen with cash-on-completion fallback | 42 |
| 44 | Razorpay webhook handler: signature verification, payment status + commission ledger update | 42 |
| 45 | Payout ledger logic: commission split recorded per completed, paid booking | 44 |
| 46 | Screen C15 — Post-job rating flow, worker aggregate rating recalculation | 43 |
| 47 | Screen W10 — Worker earnings & payouts view | 45 |
| 48 | Screen A9 — Admin ops analytics (completion rate, time-to-accept, ETA accuracy, GMV, active workers) | 36, 44 |
| 49 | Screen A10 — Admin payments ledger with reconciliation/export | 44, 45 |
| 50 | PostHog full funnel instrumentation across Customer and Worker journeys | 1–49 |
| 51 | k6 load test scripts for search and booking-matcher endpoints | 7, 25 |
| 52 | OWASP ZAP baseline scan setup against staging; RLS cross-user access negative tests | 36 |
| 53 | Playwright E2E: tracking, payment success/failure, rating flows | 39–49 |

# 5. Phase 4 — Growth & Differentiation (22 prompts)

| # | Prompt scope | Depends on |
| --- | --- | --- |
| 54 | Schema migration: memberships table + RLS; Razorpay Subscriptions integration | 36 |
| 55 | Screens C16/C17 — Membership plans + membership status/management | 54 |
| 56 | Membership-aware booking-completion logic (bypass payment step within plan limits) | 42, 54 |
| 57 | Schema migration: ai_diagnosis_logs table | 2 |
| 58 | Image-diagnosis integration (hosted vision classification API) + Screen C18 | 9, 57 |
| 59 | Audio-diagnosis integration (hosted audio classification API) + Screen C19 | 9, 57 |
| 60 | Diagnosis-to-results handoff: pre-fill issue selection from AI suggestion, always user-overridable | 6, 58, 59 |
| 61 | Schema migration: emergency_requests table + RLS | 2 |
| 62 | Screen C20 — Emergency panel (water, first aid, air pump, fuel, ambulance, police, EV charging) reusing core search infra | 7, 61 |
| 63 | SOS action: trusted-contact notification trigger | 61 |
| 64 | Screen C21 — Trusted contacts management | 40, 63 |
| 65 | "Verified mechanics only" mode: filter flag on search and booking-matcher for enhanced-verification workers | 7, 21, 25 |
| 66 | Enhanced worker verification tier: additional Admin verification step for the verified-mechanics-only pool | 21, 65 |
| 67 | Schema migration: fleet_vehicles, fleet_maintenance_logs tables + RLS; Fleet Admin account type | 2 |
| 68 | Screen C23 — Fleet dashboard: vehicle list, add vehicle, maintenance log entry | 67 |
| 69 | Service/tyre/insurance due-date alerting job (scheduled function) for fleet vehicles | 67, 26 |
| 70 | Screen C22 — Travel Mode: route input, along-route mechanic/fuel/hospital/EV-charger query | 7 |
| 71 | Multi-city configuration: city table/config, service radius and launch-category settings | 2 |
| 72 | Screen A14 — Super Admin city configuration UI | 71 |
| 73 | Screen A15 — Super Admin admin-user management (role assignment) | 11 |
| 74 | Screens A11/A12/A13 — Membership management, AI diagnosis review, Emergency/SOS log | 54, 58, 61 |
| 75 | Playwright E2E: membership subscribe/cancel, AI diagnosis handoff, emergency/SOS, fleet alert flows | 55–74 |

# 6. Cross-cutting / hardening prompts (5 prompts)

| # | Prompt scope | Depends on |
| --- | --- | --- |
| 76 | Error-monitoring integration (e.g. Sentry) across Next.js client and Edge Functions | 1 |
| 77 | Structured logging with request IDs across all Edge Functions | 7, 25 |
| 78 | Accessibility remediation pass across all screens flagged by axe-core over the project's lifetime | 15, 53 |
| 79 | Localization: English/Malayalam string extraction and translation wiring | 1 |
| 80 | Production readiness checklist automation: env var validation, backup verification, webhook signature rotation runbook | 44, 71 |

This sequence is a planning tool, not a rigid contract — expect to split or merge individual prompts once real build velocity and AI-tool context limits are observed in practice. Re-baseline the remaining prompt list at the start of each phase against what Phase 1/2/3 usage data has actually shown.